One page summary document for workstreams worked on from April 2026 – June 2026

Stream 1: MCP servers for CNB:

- Started off as an effort for a combined MCP server design and deployment of Snowflake and Confluence (custom built MCP servers)

- Workstream got split into two distinct MCP servers, one for Snowflake, one for Confluence – we were assigned the Confluence MCP server and Snowflake was given to the Snowflake PoC at CNB

- Upon further investigation, Atlassian had at this point made their official MCP server released as GA – this is the Atlassian ROVO MCP server, and the functionality covered all Atlassian products including Confluence and Jira

- Decision was made by John to switch the workstream from building a custom MCP server for confluence to implementing an out of the box MCP server (Atlassian ROVO) which was already in GA and supported by Atlassian

- New SAD (Solution Architecture Document) was created for this effort.

- The SAD was designed, developed and documented according to CNB procedures

- The SAD underwent several rounds of review and approvals and finally was approved by the Enterprise Architect from CNB assigned to the project

- SAD approval deadline was set the week of June 20. The approval deadline was met without any extensions needed

- Dev + QA deployment was scheduled for the week of July 21. This was successfully tested and verified by Shivam, Muntaser and Sreenath (CNB Atlassian PM/PO)

- For moving to Prod, steps were outlined and this workflow required network access for service accounts setup on CNB side to RBC MCP Gateway

- Firewall ticket was raised for this access

- Firewall ticket took ~ 3 weeks to resolve

- Work in currently ongoing to establish and maintain a stable connection for the workflow – currently there is a ticket raised on the Atlassian side to resolve an issue

Stream 2: Docvision/Agilink/AI Tools:

- This is a project managed by RBC which requires CNB resources to establish a set of common tools to be used in AI workflows, primarily Agilink use cases

- Shivam and Muntaser are dedicated to this effort for 50% of their time

- The project is managed by the Lumina team at RBC, under the Borealis org.

- The project has had several milestones and deliverables, all of which were met on time.

- The current deliverable is for a PoC for LLM Optimized workflows which is due net EoM September – currently in sprint 7 of the effort.